ADEYINKA BAKARE FELLOWSHIP (ABF)

Website Design & Development Proposal

A simple guide to what we're building, why, and how

Prepared By:

Prince TechTune (techtune.it.solutions@gmail.com | https://techtunes-portfolio.vercel.app) & Damilare Kelani

Submitted to:
ABF Executive Administration

Estimated Delivery:
2 Weeks

# 1. Why ABF Needs a Website

Right now, most of what people know about ABF today lives in scattered WhatsApp messages, word of mouth, and the memory of whoever happens to be an executive or beneficiary that year.

A website fixes this. It gives ABF one permanent, official place online where any student, staff member, or outside partner can go to see what ABF is, what it has done, and how to get involved — regardless of who is currently running it.

In short: the website is ABF's public face. It should answer “what is this and how do I engage with them” in under a minute, for someone who has never heard of ABF before.

# 2. What the Website Will Do

Think of the website as a digital front door with two jobs:

- Inform— tell visitors what ABF is, what it has achieved, and why it's real and trustworthy.

- Direct — get visitors to take one clear next step: join the WhatsApp community, follow ABF on social media, or reach out about becoming a beneficiary or volunteer.

Every page and feature described below exists to support one of those two jobs.

# 3. What Will Be on the Website

This section covers every feature, explained in plain terms.

## 3.1 Home Page

The first thing a visitor sees. A short, confident summary of what ABF is, a few featured beneficiary stories, and clear buttons (“Join the Community,” “See Our Stories”) so visitors immediately know what to do next.

## 3.2 History and Background (About)

A dedicated page telling ABF's story — how it started, its mission, and what it stands for. This builds long-term trust, and helps ABF stand apart from others, similarly named organizations.

## 3.3 What ABF Offers / Programmes

A clear breakdown of what ABF provides: scholarships, skills training, mentorship, and any other support — written so a first-year student immediately understands “what's in it for me.”

## 3.4 Beneficiary Testimonials

Real beneficiaries share their experience in whichever format they're comfortable with: written, audio, or video. Audio/video files are stored separately from the site's page code, so pages stay fast to load. This is one of the most persuasive parts of the site, since its students hear directly from other students rather than from ABF itself.

## 3.5 Beneficiaries Directory

A simple, browsable directory of past and current beneficiaries (names, and level/department where appropriate), pulled from the same database as the rest of the site's content, so an executive can update it without a developer. This adds transparency and credibility — anyone can verify that ABF is real and active, not just a claim on a page.

## 3.6 Activities / Events

A section covering ABF's past and upcoming activities.

## 3.7 News / Updates

A lightweight space for announcements, added where required rather than as a heavy standalone section.

## 3.8 How to Join / Get Involved

A short, no-confusion page or section explaining exactly what “joining ABF” means and what the steps are, ending in a direct link to act.

## 3.9 Contact

Official contact information plus a direct link into ABF's existing volunteer/community Google Form — the same one already being built for the team, so there's no separate custom form and no duplicate data entry.

## 3.10 Social Media and Community Links

Visible, always accessible links to ABF's social media pages (TikTok, Instagram, X) and — most importantly — direct links into the ABF WhatsApp community. These appear in multiple places on the site, not buried in one corner.

## 3.11 Call-to-Action (CTA) Buttons

Buttons like “Join the Community” or “Share Your Story” placed prominently across the site. These convert a visitor into a participant, so they're treated as a core feature, not decoration.

## 3.12 Professional Branding

The whole site uses ABF's official logo, colors, and fonts once provided, so it looks and feels unmistakably like ABF — consistent with flyers, social posts, and other materials.

# 4. Design Priorities

- Simple and easy to navigate — no clutter, no confusing menus.

- Works well on phones — most students will visit from a mobile device, not a laptop.

- Findable on Google — so someone searching “Adeyinka Bakare Fellowship” finds the real, official site first, not an impersonator or nothing at all.

- Accessible and credible — convinces a skeptical student or outside partner that ABF is legitimate.

# 5. How the Website Will Be Built

You don't need to know the technical details to approve this proposal, but here's a plain-language summary of the decisions and why they were made:

| Decision | What It Means for ABF |
| --- | --- |
| Next.js + TypeScript + Tailwind CSS, hosted on Vercel/Google cloud | A fast, mobile-friendly site that costs nothing to host at ABF's current size. |
| Supabase (database + file storage + authentication) | Powers the beneficiary directory, testimonials, events, news, and impact numbers so an executive can add or update them without a developer involved. |
| Secure admin dashboard | Lets an authorized executive log in and manage all site content directly, without needing a developer for routine updates. |
| Volunteer & contact sign-ups | Reuses the same Google Form already being built for the team — no separate custom form, no duplicate data entry. |
| Media storage | Testimonial videos/audio are stored separately from the page code, so pages stay fast to load. |
| A dedicated ABF domain + professional email | e.g. adeyinkabakarefellowship.org — gives ABF one official web address and @[domain] email, central to standing apart from similarly named organizations. |

# 6. Domain, Email & Infrastructure Setup

As part of the project, the development team will handle the initial technical setup, including:

- Domain availability check and purchase of an approved ABF domain.

- DNS configuration.

- Website hosting and deployment.

- Supabase database setup.

- Supabase storage configuration for website media.

- Administrative authentication setup.

- Transactional email configuration for admin/account notifications (not needed for the volunteer/contact form itself, which uses the existing Google Form).

- Linking ABF's existing Google Form and WhatsApp/social links into the site.

- Search engine and basic SEO configuration.

- Website analytics setup where required.

- Production testing and final deployment.

All purchased services and accounts will be registered using information controlled by ABF where possible.

# 7. Secure Administration & Handover

The website will include a secure administrative dashboard for authorized ABF personnel. Depending on final scope, administrators will be able to manage:

- Beneficiaries

- Testimonials

- Events

- Programmes

- News/updates

- Website statistics

- Uploaded media

The development team will provide ABF with the necessary account details, administrative access, configuration information, and basic instructions required to manage the platform securely. The goal is to ensure the website remains under ABF's ownership and control, and does not become dependent on the current developers.

# 8. Development Timeline

The estimated development period is two weeks, beginning after project approval and receipt of the required materials.

| Period | Activities |
| --- | --- |
| Days 1–2 | Requirements confirmation, branding review, design, project setup, domain and infrastructure setup |
| Days 3–7 | Landing page and core supporting pages development |
| Days 8–10 | Database integration, dynamic content, admin functionality, forms and email integration |
| Days 11–12 | Content integration, SEO, social links and performance optimization |
| Days 13–14 | Testing, corrections, executive review, final deployment and handover |

The timeline depends on ABF providing approved content, branding materials, images, and required account information on time.

# 9. Keeping the Website Updated (Maintenance)

A website that goes stale after launch does more harm than good, so this is treated as part of the proposal, not an afterthought.

- Content updates: New testimonials, beneficiary names, and impact numbers should be added at least once a month — this takes minutes, not hours, using the admin dashboard described above.

- Ownership: We recommend formally assigning one executive or volunteer as the site maintainer, trained during handover, so the site doesn't depend on the original developers once their time on the team ends.

- Technical support: Prince and Damilare remain the technical point of contact for anything beyond routine content updates, such as design changes or new features.

# 10. What ABF Will Provide

To complete the project within the proposed timeline, the ABF Executives will provide:

- Approved logo and branding materials.

- Official history and fellowship information.

- Mission, vision and objectives.

- Programme information.

- Approved beneficiary information.

- Testimonials and photographs.

- Event/activity photographs and information.

- Official social media, WhatsApp, and volunteer Google Form links.

- Official contact information.

- Domain name preferences.

- Professional email address for automated notifications.

- Any other information required for verification.

# 11. Final Deliverables

At completion, ABF will receive:

- Fully responsive official website.

- Landing page and supporting pages.

- Dynamic database-powered content.

- Secure administrative access.

- Media storage system.

- Professional domain and email configuration.

- Official contact information linked to the existing Google Form for volunteers and inquiries.

- SEO and search-engine configuration.

- Social media integration.

- Production deployment.

- Account and access handover.

- Basic administrator guidance.

The website will be structured so it can continue to grow with ABF and support additional features in the future.

# 12. Estimated Budget

The project is designed to remain within an affordable initial budget.

| Item | Estimated Cost |
| --- | --- |
| Design, Website Development, Integration, Deployment & Configuration funds | ~₦100,000 |
| Total | ~₦100,000 |

A working project budget of approximately ₦100,000 is recommended to accommodate variations in domain, email and service costs.

Where free service tiers are sufficient, they will be used to minimize recurring expenses. As ABF grows, services such as database storage, media storage, email or hosting may require upgrades depending on usage.

# 13. Payment Schedule

To commence the project and secure the required development resources, 80% of the approved project cost will be paid upfront upon approval of the proposal. The remaining 20% will be paid upon completion of development, final review, and handover of the website.

| Stage | Payment | Description |
| --- | --- | --- |
| Project Commencement | 80% | Paid upon approval to begin the project, covering project setup, UI/UX design, development, domain/infrastructure setup and initial implementation. |
| Final Delivery | 20% | Paid upon completion, final review, deployment and handover of the website and administrative access. |

Progress Report: One week after project commencement, the development team will provide ABF with a progress report detailing the current development status, completed components, work in progress, and remaining tasks toward final delivery.

Development will commence upon confirmation of the initial 80% payment and receipt of the required project materials from ABF.

# 14. Additional Suggestions to Maximize Impact

- Add the website link to every flyer, social media bio, and email signature at the moment it launches, so it becomes the default place people are pointed to.

- Track simple visitor numbers (free tools exist for this) so ABF can see whether the website is driving people to join the community — not just guess.

- Launch with at least 4–5 strong testimonials already in place; an empty or thin testimonials page undercuts the credibility the site is meant to build.

- Consider a short “official ABF” notice on the home page addressing similarly named organizations directly, to protect ABF's reputation.

# 15. Conclusion

The proposed ABF website will provide the fellowship with a professional, credible and permanent digital presence while making it easier for students and other stakeholders to discover, understand and engage with ABF.

The project will focus on delivering a clean, functional and maintainable first version within two weeks minimum, while keeping the technical foundation flexible enough for future expansion.

Estimated Project Budget: ~₦100,000

Target Delivery: 2 Weeks minimum

Development Team: Prince TechTune & Damilare Kelani